PROGRESS LIST REBUILD APLIKASI HRIS (URANOP)

Periode: 27 Mei - 29 Juli 2026 (64 hari) | Total: 338 commit | Pengembang: Sigit Suseno

| No | Fase | Tanggal | Deskripsi / Fokus Utama | Kategori |
| --- | --- | --- | --- | --- |
| 1 | Inisialisasi Proyek | 27 Mei | Laravel 13 + Vue 3 SPA HRIS, Sanctum auth, modular structure, 30+ halaman frontend | Fondasi |
| 2 | Fase 2 — Organisasi | 28 Mei | Perusahaan, Cabang, Departemen (hierarki), Posisi (grade, reports-to) | Master Data |
| 3 | Fase 2.1 — Konfigurasi Gaji | 28 Mei | Salary grade, komponen gaji, BPJS configs, PPh configs, PTKP rates, TER rates | Payroll |
| 4 | Fase 2 FN — Finalisasi | 28 Mei | Finalisasi struktur organisasi & relasi antar tabel master | Perbaikan |
| 5 | Fase 3 — Karyawan | 29 Mei | Employee CRUD (NIK, NPWP, BPJS, bank, status pegawai, salary cache) | Master Data |
| 6 | Kontrak Karyawan | 30 Mei | Riwayat kontrak (start/end, is_latest), Kompensasi (premi, tunjangan) | Master Data |
| 7 | Data Pendukung Karyawan | 31 Mei | Keluarga (tanggungan), dokumen (upload), gaji, komponen gaji per karyawan | Master Data |
| 8 | Fase 4 — Schedule | 1 Jun | Work patterns, detail pola per hari, work pattern types, shift definition | Master Data |
| 9 | Cuti — Tipe & Kebijakan | 2 Jun | Leave types (cuti/izin/sakit), policies, periods, kuota cuti | Fitur Baru |
| 10 | Schedule — Shift & Kalender | 3 Jun | Shift windows (overtime, toleransi, overnight), working calendars, holidays | Master Data |
| 11 | Absensi — Raw Logs | 4 Jun | Import raw log fingerprint, deteksi check-in/out, batch import | Melengkapi |
| 12 | Schedule — Roster | 5 Jun | Employee shift roster per hari, employee overtime records | Melengkapi |
| 13 | Cuti — Permohonan & Approval | 6-7 Jun | Leave requests, approval workflow (approve/reject/cancel/bulk) | Melengkapi |
| 14 | BPJS — Restruktur | 8 Jun | BPJS per-periode (JHT/JKK/JKM/JP/Kesehatan), max wage cap, employer/employee | Melengkapi |
| 15 | Lembur — Aturan & Perhitungan | 9 Jun | Overtime rules (hari kerja vs libur), overtime rule details, upah lembur | Melengkapi |
| 16 | Lembur — Approval & Logs | 10 Jun | Approval lembur, perhitungan massal, import lembur, employee overtime logs | Melengkapi |
| 17 | Approval System | 11 Jun | Sistem approval multi-modul (lembur, cuti), approve/reject workflow | Melengkapi |
| 18 | PPh 21 — Tarif Progressive | 12 Jun | Progressive tax rates, perhitungan PPh per karyawan per periode | Melengkapi |
| 19 | PPh 21 — Finalisasi | 13-15 Jun | PPh methods (gross/gross_up/net), non-NPWP penalty, employee PPH records | Melengkapi |
| 20 | Dashboard Admin | 15 Jun | Dashboard overview dengan statistik data HR | Melengkapi |
| 21 | Supervisor — Absensi & Payroll | 17 Jun | Supervisor portal: attendance management, payroll, rekap per cabang | Melengkapi |
| 22 | Push Notification | 18 Jun | Web push (VAPID), notifikasi approval & pengumuman real-time | Melengkapi |
| 23 | Docker & Supervisor | 19 Jun | Dockerfile, Supervisor queue worker, rpcinterface | Upgrade |
| 24 | Supervisor — Karyawan & Schedule | 20-22 Jun | Supervisor: karyawan, schedule, shift management per cabang | Melengkapi |
| 25 | Mobile Auth & QR Code | 23 Jun | Mobile auth, QR code login, CORS, Sanctum stateful domain Tauri/Capacitor | Melengkapi |
| 26 | Payroll — Konfigurasi | 25 Jun | Payroll configs, salary component master, BPJS payroll config | Melengkapi |
| 27 | Kasbon — Permohonan & Angsuran | 26 Jun | Salary advance: requests, tenor, approval workflow, installment tracking | Melengkapi |
| 28 | Kasbon — Approval & Histori | 27 Jun | Kasbon approval, riwayat pinjaman (pending→approved→disbursed→completed) | Melengkapi |
| 29 | THR — Perhitungan | 29 Jun | THR configuration, perhitungan per karyawan, service year allowance | Melengkapi |
| 30 | Kasbon — Finalisasi | 30 Jun | Angsuran massal, push to payroll, integrasi potongan gaji | Melengkapi |
| 31 | Supervisor — Payroll | 1 Jul | Supervisor payroll: gaji karyawan, slip gaji, breakdown per cabang | Melengkapi |
| 32 | Docker — Perbaikan | 3 Jul | Composer fix, build optimization untuk production | Melengkapi |
| 33 | Employee — Grouping | 4-5 Jul | Employee groups (GRP-JKT, GRP-ALLIN), group masters, group settings | Melengkapi |
| 34 | Extra Employees | 6 Jul | Karyawan titipan (outsource), employee reserves, manual detect absensi | Melengkapi |
| 35 | Manual Detect & Perbaikan | 7-9 Jul | Attendance manual detection, perbaikan payroll, supervisor fixes | Melengkapi |
| 36 | Employee — Ordering | 10 Jul | Employee ordering (urutan), employee group assignments | Melengkapi |
| 37 | Supervisor — Breakdowns | 11 Jul | Supervisor breakdowns gaji, THR supervisor, employee groups | Melengkapi |
| 38 | Pay Slip & BPJS Iuran | 12-13 Jul | Payslip generation, BPJS iuran (contribution), pay period fixes | Melengkapi |
| 39 | Employee — PPh & BPJS | 14 Jul | PPh 21 employee per periode, BPJS membership, revisi perhitungan | Melengkapi |
| 40 | THR & Service Year | 15-16 Jul | THR employee records, service year allowance brackets | Melengkapi |
| 41 | Employee — Terminasi | 17-18 Jul | Termination workflow, resign/PHK dengan approval | Melengkapi |
| 42 | Payroll — Gaji & Slip | 20 Jul | Pay record kalkulasi (gaji_kotor, bpjs, pph, kasbon, gaji_bersih), payslip PDF | Melengkapi |
| 43 | Supervisor — Payroll & Groups | 21 Jul | Supervisor payroll final, employee groups final, breakdown completion | Melengkapi |
| 44 | Sync Module — Integrasi | 22 Jul | Sync desktop, license keys, PR #1 merge (hrisweb → master) | Melengkapi |
| 45 | Sync & Lisensi Desktop | 23 Jul | Desktop licenses, sync timestamps, UUID, multi-instance sync, audit logs | Melengkapi |
| 46 | Karyawan Titipan | 24 Jul | Karyawan titipan CRUD, roster management, period-based tracking | Melengkapi |
| 47 | Karyawan Titipan — Laporan | 25 Jul | Karyawan titipan rosters, laporan, reports framework | Melengkapi |
| 48 | Reports — Lembur & Uang Makan | 26 Jul | Laporan lembur harian/bulanan/resume, uang makan detail/rekap | Melengkapi |
| 49 | Reports — Rekap Kerja | 27 Jul | Attendance report matrix, rekap kerja combined export, section sheet | Melengkapi |
| 50 | Reports — PPh Kompensasi | 28 Jul | Rekap PPh Kompensasi controller + export, Rekap Kerja + 4 export classes | Melengkapi |
| 51 | Reports — Lembur Finalisasi | 29 Jul | Lembur export refactoring, LemburUangMakanDetail/Resume export, Tab Vue | Melengkapi |